# SOFTWARE DEVELOPMENT PROPOSAL

### PREPARED FOR

Client’s name

Client’s company name

### PREPARED BY

Your name

Your company name

[YOUR COMPANY’S LETTERHEAD]

JUN 07, 20XX

### CLIENT’S NAME

### CLIENT’S COMPANY NAME

123 CLIENT STREET

CLIENT CITY, ST 12345

Dear [CLIENT’S NAME],

Re: Enclosed Software Development Proposal

Please find enclosed our detailed software proposal for your kind consideration.

At [YOUR COMPANY’S NAME] we are aware that creating client-oriented software takes a mixture of technical excellence and clear communication and our firm hires only the very best to ensure you receive both. We know that every client is unique and we strive to deliver an individual, innovative and affordable proposal every time and to follow it through with an outstanding delivery which is both on time and within budget.

We have over [YEARS] of development in this area and our previous clients include [PREVIOUS CLIENTS]. Please let us know if you would like to get in touch with our existing clients from whom you will receive nothing but positive endorsements. You may also wish to review our website at [WEBSITE] to see our portfolio of previous work and learn more about our organization.

We also pride ourselves on our after-sales client-care including our guarantees, staff-training and onsite and offsite support.

Finally, we realize that you are very busy and wanted to thank you in advance for your time spent reviewing our proposal.

Yours Truly,

[YOUR NAME]

# EXECUTIVE SUMMARY

[150-600 word summary of the report that provides a high-level overview of the project]

| ### Signed as accepted by client: |  |
| --- | --- |
| [NAME], [TITLE] | [DATE] |

# 1. Project Overview

[A detailed description of the project stating the aims, scope and intended operation]

# 2. Obstacles

[A description of the possible risks involved with the project and how you will manage them]

# 3. Technical Obstacles

[Any technical obstacles like integration between different systems, as well as mitigation strategies]

# 4. Industry and Market Risks

[Any industry or market-related risks]

# 5. Budgetary Risks

[Budgetary risks]

# 6. Hardware

[The hardware that the proposed software will be compatible with]

# 7. Software

[A list of software technologies that will be used in the development of the proposed software]

# 8. Milestones and Reporting

### Total estimation of man hours: 226

| Milestone | Tasks | Reporting | Hrs | Date |
| --- | --- | --- | --- | --- |
| 1 - Analysis |  |  |  |  |
| 1.1 | Analysis and design stage, gather data and create system mockup | None | 20 | 20/01/15 |
| 1.2 | Architecture design | None | 4 | 01/02/15 |
| 1.3 | Design work plan (distribution of tasks to development teams) | Client meeting to review work plan | 10 | 07/02/15 |
| 2 - Development |  |  |  |  |
| 2.1 | Create database | None | 5 | 14/02/15 |
| 2.2 | Import existing client data | None | 5 | 21/02/15 |
| 2.3 | Clean data | None | 5 | 28/02/15 |
| 2.4 | Create GUI | Client meeting to review GUI | 30 | 01/04/15 |
| 2.5 | Integration with PaperlessOffice.net | None | 10 | 14/04/15 |
| 2.6 | Integration with smartphone network | Email report | 10 | 21/04/15 |
| 3 - Testing |  |  |  |  |
| 3.1 | Alpha testing desktop application (Closed) | Email report | 25 | 07/05/15 |
| 3.2 | Alpha testing smartphone application (Closed) | None | 25 | 14/05/15 |
| 3.3 | Open Beta (volunteer employees) | Client meeting | 22 | 21/05/15 |
| 3.4 | Finalise documentation | None | 20 | 28/05/15 |
| 4 - Deployment |  |  |  |  |
| 4.1 | Deployment to desktops | None | 5 | 01/06/15 |
| 4.2 | Deployment to smartphones | None | 10 | 07/06/15 |
| 5 - Training |  |  |  |  |
| 5.1 | Inhouse training | Client meeting | 16 | 14/06/15 |
| 5.2 | AdHoc training | None | 4 | 30/06/15 |

# 9. Scope of Work and Deliverables

This section defines the boundaries of the engagement, clarifying what is included in the proposed software development effort and what falls outside its scope. Any work beyond the items listed below will be addressed through the change request process described in the Terms and Conditions.

In Scope

- Discovery workshops and requirements documentation

- UX/UI design and clickable prototypes

- Custom application development ([WEB / MOBILE / BOTH])

- Third-party API integrations ([LIST INTEGRATIONS])

- Quality assurance and user acceptance testing

- Deployment to production and initial go-live support

- User training and handover documentation

Out of Scope

- Ongoing marketing, SEO, or content-writing services

- Procurement of end-user hardware or office equipment

- Migration of legacy data not explicitly listed in the deliverables above

- Custom feature development requested after sign-off, unless agreed via a written change order

# 10. Project Timeline and Phases

The project will be delivered through five sequential phases, each with clearly defined deliverables and client checkpoints. Dates below are illustrative and will be finalized upon contract signing.

| Phase | Timeframe | Key Deliverables |
| --- | --- | --- |
| Discovery & Requirements (Phase 1) | Weeks 1-2 | Signed requirements document and project plan |
| Design (UX/UI) | Weeks 3-4 | Wireframes, clickable prototype, and design sign-off |
| Development | Weeks 5-12 | Core features built and demoed in weekly sprint reviews |
| Testing & QA | Weeks 13-14 | Test reports, defect resolution, and UAT sign-off |
| Deployment & Support | Weeks 15-16 | Production launch and 30-day hypercare support |

# 11. Team Structure and Key Personnel

The engagement will be staffed by a dedicated, cross-functional team. Named resources below are provided for illustration and will be confirmed at kickoff based on final scope and timeline.

| Role | Name | Responsibilities |
| --- | --- | --- |
| Project Manager | [Project Manager Name] | Overall delivery, scheduling, status reporting, and client communication |
| Solution Architect | [Solution Architect Name] | System design, technology decisions, and technical risk management |
| Backend Developer(s) | [Team - TBD at kickoff] | API development, database design, and third-party integrations |
| Frontend Developer(s) | [Team - TBD at kickoff] | UI implementation, responsiveness, and accessibility |
| UX/UI Designer | [Designer Name] | Wireframes, visual design, and usability testing |
| QA Engineer | [QA Engineer Name] | Test planning, execution, and defect tracking |
| DevOps Engineer | [DevOps Engineer Name] | CI/CD pipeline, infrastructure, and deployment automation |

# 12. Technology Stack and Architecture

The proposed solution will be built on a modern, scalable technology stack chosen to balance performance, maintainability, and long-term cost of ownership. Final technology selections remain subject to confirmation with the client’s IT policies and existing systems.

- Frontend: React.js with TypeScript, responsive design for desktop and mobile browsers

- Backend: Node.js (Express) exposing a RESTful/GraphQL API layer

- Database: PostgreSQL for relational data, with Redis for caching and session management

- Cloud & Hosting: AWS (or [CLIENT’S PREFERRED CLOUD PROVIDER]), containerized via Docker

- CI/CD: GitHub Actions for automated build, test, and deployment pipelines

- Monitoring & Logging: Centralized application performance monitoring and error tracking

- Security: TLS encryption in transit, encryption at rest, and role-based access control

# 13. Cost Summary and Payment Schedule

The table below summarizes estimated costs by project phase. Figures are indicative and will be finalized in the final Statement of Work.

| Item | Estimated Cost (USD) |
| --- | --- |
| Discovery & Design (Phases 1-2) | $12,000 |
| Development (Phase 3) | $48,000 |
| Testing & QA (Phase 4) | $9,500 |
| Deployment & Training (Phase 5) | $6,500 |
| Total Estimated Project Cost | $76,000 |

Payment Schedule

- 20% deposit due upon contract signing to secure the project schedule

- 20% due upon completion of design and sign-off (end of Phase 2)

- 30% due at the midpoint of development (end of Week 8)

- 20% due upon UAT sign-off (end of Phase 4)

- 10% due upon go-live (end of Phase 5)

# 14. Assumptions and Constraints

This proposal and the accompanying cost estimate are based on the following assumptions. Material changes to any of these may affect timeline, scope, or cost.

- The client will provide timely access to relevant systems, data, stakeholders, and decision-makers throughout the engagement

- Pricing assumes a single environment for development, staging, and production unless otherwise specified

- Third-party services, licenses, or APIs required for integration will be procured and made available by the client

- Client feedback and approvals at each milestone will be provided within [5] business days to avoid schedule impact

- Content, copy, and media assets for the application will be supplied by the client unless otherwise agreed

- Any scope changes requested after sign-off will be handled through the change request process and may affect cost and timeline

- This estimate assumes a single language/locale (English) unless localization is explicitly listed in the Scope of Work

# 15. Terms and Conditions

Intellectual Property. Upon receipt of final payment, [Your Company Name] assigns to the client all rights, title, and interest in the custom software developed under this agreement, excluding any pre-existing tools, libraries, or frameworks owned by [Your Company Name] or licensed from third parties.

Confidentiality. Each party agrees to protect the other’s confidential and proprietary information disclosed during the course of this engagement and to use such information solely for purposes of performing this agreement, both during the engagement and for a period of two (2) years thereafter.

Change Requests. Any modification to the scope, timeline, or deliverables described in this proposal will be documented in a written change order signed by both parties. [Your Company Name] will provide an estimate of the additional cost and schedule impact, if any, prior to beginning work on the change.

Warranty. [Your Company Name] warrants that the delivered software will perform substantially in accordance with the specifications outlined in this proposal for a period of [30] days following go-live. Defects reported within this period will be corrected at no additional cost.

Limitation of Liability. In no event shall [Your Company Name]’s total liability under this agreement exceed the total fees paid by the client for the services giving rise to the claim. Neither party shall be liable for indirect, incidental, or consequential damages.

Termination. Either party may terminate this agreement with [30] days’ written notice. In the event of termination, the client agrees to pay for all work completed up to the effective date of termination.

# 16. Support and Maintenance

Following go-live, [Your Company Name] offers ongoing support and maintenance to ensure the application continues to run reliably and securely. Support is available under the following tiers:

| Support Tier | Response Time | Included Services |
| --- | --- | --- |
| Standard Support | 1 business day | Bug fixes, security patches, and business-hours email support |
| Priority Support | 4 business hours | Standard Support plus phone and chat support, with monthly system health checks |
| Premium Support | 1 hour, 24/7 | Priority Support plus a dedicated Slack channel and quarterly roadmap reviews |

Support and maintenance services are billed separately from this proposal under a separate Support Agreement, with detailed pricing available upon request.

# 17. About [Your Company Name]

[Your Company Name] is a full-service software development firm founded in [Year] and headquartered in [City, State]. We specialize in designing, building, and supporting custom web and mobile applications for clients across industries such as healthcare, finance, retail, and logistics. Our team of [Number]+ engineers, designers, and project managers has delivered [Number]+ successful projects for organizations ranging from early-stage startups to established enterprises.

We believe great software is built through close partnership with our clients, clear and frequent communication, and a relentless focus on quality. These values guide every phase of our engagements, from initial discovery through post-launch support, and they are reflected throughout this proposal.

Why Work With Us

- Proven track record delivering complex web and mobile applications on time and on budget

- Agile delivery with regular demos, sprint reviews, and transparent progress reporting

- Dedicated team of senior engineers and designers assigned for the full duration of the project

- Reliable post-launch support and maintenance to protect your investment

# 18. Appendix A: Glossary of Terms

The following terms and abbreviations are used throughout this proposal.

| Term | Definition |
| --- | --- |
| API | Application Programming Interface; a set of rules that allows different software systems to communicate with one another. |
| SDLC | Software Development Life Cycle; the structured process used to plan, design, build, test, and deploy software. |
| UAT | User Acceptance Testing; the phase in which the client tests the delivered application to confirm it meets requirements. |
| MVP | Minimum Viable Product; a version of the application with just enough features to be usable by early customers. |
| Sprint | A fixed, time-boxed period, typically two weeks, during which a specific set of development work is completed. |
| CI/CD | Continuous Integration / Continuous Deployment; automated processes for building, testing, and releasing code changes. |
| SLA | Service Level Agreement; a defined commitment around response times and service quality, such as those in Section 16. |
| UX/UI | User Experience / User Interface; the design disciplines focused on how an application looks, feels, and functions for its users. |

# 19. Next Steps and Contact Information

We appreciate the opportunity to submit this proposal and look forward to the possibility of partnering with [Client Company Name] on this project. To move forward, we recommend the following next steps:

- Review this proposal and share any questions or requested revisions with our team

- Sign and return the acceptance section on page 3 to confirm approval

- Schedule a kickoff call to introduce the project team and confirm the discovery schedule

- Submit the initial deposit outlined in Section 13 to reserve your place on our development calendar

For questions about this proposal or to get started, please contact:

[Project Manager Name]

[Title]

[Email Address]

[Phone Number]

[Your Company Name]

[Company Address]

Thank you again for considering [Your Company Name] for this project. We look forward to hearing from you.